SymGov

Semantic Model & Classification

Change Specification

Document purpose Pre-ingestion architecture and implementation specification for introducing a governed semantic concept layer, standards/RDL mappings, multi-valued classification and end-to-end symbol traceability into the existing SymGov application.

| Document control | Value |
| --- | --- |
| Version | 0.1 - Draft for review |
| Date | 5 September 2026 |
| Status | Architecture / product review; not yet approved for implementation |
| Primary objective | Agree the P0 structural changes before significant ingestion of authoritative external symbol libraries |
| Implementation approach | Additive migration with backward compatibility; no big-bang replacement of existing catalogue fields |
| Repository reviewed | chrisbrighouse/symgov (current default branch as reviewed on 5 September 2026) |

This specification is intended to be reviewed and prioritised before coding. The field names and work-package boundaries are recommendations, not commitments, until approved.

# Contents

1. Executive summary

2. Purpose, scope and non-goals

3. Drivers and semantic-backbone context

4. Current SymGov assessment

5. Target design principles

6. Target conceptual model

7. Detailed data-model specification

8. Controlled vocabularies and mapping rules

9. Ingestion and review workflow

10. Catalogue, search and duplicate detection

11. API and UI changes

12. Migration and backward compatibility

13. Traceability and quality reporting

14. Security, governance and performance

15. Delivery plan and prioritisation

16. Acceptance criteria

17. Decision register and review questions

Appendix A. Current-to-target mapping

Appendix B. Gate valve worked example

Appendix C. Implementation touchpoints

Appendix D. References

# 1. Executive summary

SymGov already has a strong governance foundation: stable governed-symbol identities, revision records, source packages, standards and standard versions, symbol-to-standard links, publication controls, organization/project scopes, and richer intake/review classifications. The principal architectural gap is that the engineering meaning of a symbol is still effectively carried by the symbol record itself through canonical name, category and discipline.

Core design decision Introduce a separately governed Semantic Concept layer. A Semantic Concept represents the engineering meaning; a Governed Symbol represents a graphical expression of that meaning in a particular standard, organisation, project or convention. The two are linked through revision-bound semantic assignments.

This change allows SymGov to represent multiple legitimate graphical conventions for the same engineering concept without either treating them as unrelated records or incorrectly merging their graphical provenance. It also provides a stable internal identity to which DEXPI RDL / ISO 15926, CFIHOS and future external semantic schemes can be mapped.

| Priority | Recommendation | Pre-ingestion gate? |
| --- | --- | --- |
| P0 | Stable SemanticConcept + SemanticConceptRevision entities | Yes |
| P0 | Revision-bound SymbolSemanticAssignment records | Yes |
| P0 | Versioned external semantic schemes and ConceptExternalReference mappings | Yes |
| P0 | Multi-valued governed classifications; retain category/discipline as compatibility fields | Yes |
| P0 | More precise standard/source/rights provenance persisted as structured data | Yes |
| P0 | Preserve richer intake classification fields as governed assertions rather than flattening them | Yes |
| P1 | Concept-aware catalogue search, comparison and duplicate detection | No |
| P1 | Traceability/semantic panels in review and symbol-detail UI | No |
| P2 | Automated DEXPI/CFIHOS synchronisation and RDF/JSON-LD export | No |

The recommended implementation remains on PostgreSQL. The resulting data is graph-shaped, but a graph database is not required for the P0/P1 scope. An RDF/graph projection can be added later if interoperability or analytics justify it.

# 2. Purpose, scope and non-goals

## 2.1 Purpose

Define a development-ready target for SymGov classification and semantic traceability before the catalogue is populated with materially larger volumes of standards-aligned or authoritative symbol sources.

## 2.2 In scope

Separation of engineering concept identity from graphical symbol identity.

Governance and versioning of semantic concepts.

Links from symbol revisions to one primary concept and optional qualifier concepts.

Mapping SymGov concepts to versioned external RDL/reference-data identifiers.

Multi-valued, versioned classification for catalogue facets.

Precise graphical-standard/source assertions and provenance.

Rights/licence/acquisition/transformation traceability needed for authoritative ingestion.

Changes to ingestion, review, catalogue search, duplicate detection, APIs and UI.

Backward-compatible migration from the current category/discipline model.

Delivery priorities, work packages and acceptance criteria.

## 2.3 Non-goals for P0/P1

Replacing the existing relational database with a graph database.

Implementing the entire ISO 15926 ontology inside SymGov.

Using DEXPI or CFIHOS as SymGov's sole internal taxonomy.

Automatically accepting AI-generated semantic mappings without human governance.

Requiring every symbol to have DEXPI/CFIHOS mappings; those schemes do not cover every SymGov domain.

Redesigning organization/project symbol-set governance, except where semantic metadata must flow through it.

Forcing immediate retirement of the current category and discipline API fields.

# 3. Drivers and semantic-backbone context

## 3.1 Why a semantic backbone is needed

As SymGov begins to ingest symbols from international standards, industry specifications, asset owners, EPCs, vendors and open technical libraries, the same engineering meaning will appear in multiple graphical conventions. The inverse also occurs: visually similar symbols may carry different meanings depending on the source convention. File/image similarity and text labels therefore cannot provide durable identity on their own.

The semantic backbone should answer four different questions independently:

| Question | Required layer |
| --- | --- |
| What engineering thing or function does this mean? | Semantic Concept |
| How is that meaning drawn here? | Governed Symbol + Symbol Revision |
| Where should users find it? | Classification assignments / catalogue facets |
| Who defined it and how did it enter SymGov? | Standard/source/rights/provenance assertions |

## 3.2 DEXPI / ISO 15926 implications

DEXPI describes its Sandbox RDL as an ISO 15926-compliant Reference Data Library providing definitions for classes used by the DEXPI P&ID specification, with web and SPARQL access [R1]. ISO 15926-2 defines a generic conceptual data model intended to be used with reference data; ISO/TS 15926-4 defines core reference data; and ISO/TS 15926-11 describes simplified industrial use of reference data with RDF relationships and configuration management [R2-R4].

This reinforces three design choices for SymGov: stable concept identity, explicit relationships/mappings, and version/configuration traceability. It does not require SymGov to replicate the full ISO model or use RDF as its primary persistence format.

## 3.3 CFIHOS implications

CFIHOS Version 2.0 provides Core and Extended RDL deliveries and specifically exposes item provenance in the Extended RDL [R5]. Its RDL guidance includes CFIHOS identifiers, ISO 15926 Part 4 identifiers and referenced standards in class-management data [R6]. SymGov therefore needs to allow more than one external identifier and more than one kind of mapping for a single internal concept.

## 3.4 External schemes are versioned dependencies

External semantic schemes must not be treated as timeless lookup lists. ISO 15926 continues to evolve: ISO 15926-100:2026 (Vocabulary) was published in June 2026, while a new edition of Part 4 is currently progressing through publication stages [R7-R8]. Every external mapping in SymGov should therefore name both the scheme and the relevant scheme/release version.

# 4. Current SymGov assessment

## 4.1 Strengths to preserve

| Current capability | Assessment | Recommendation |
| --- | --- | --- |
| GovernedSymbol + SymbolRevision | Strong identity/revision split for graphical records. | Preserve and mirror the pattern for concepts. |
| CatalogSymbolIdentifier | Stable catalogue representation IDs and historical aliases. | Keep as symbol/representation identity; do not reuse for concepts. |
| Standard + StandardVersion + SymbolStandardLink | Correct structural starting point for graphical-standard traceability. | Extend precision and verification metadata. |
| SourcePackage + SourcePackageEntry | Useful source/package lineage model. | Enrich package metadata and source locators. |
| Review/publication governance | Mature workflow foundation. | Add semantic assertions to existing review checkpoints. |
| Workspace classification output | Already captures richer semantic signals. | Persist them rather than flattening/discarding them. |
| PostgreSQL + JSONB | Suitable for additive relational model and extension metadata. | Retain; no graph DB required. |

## 4.2 Current classification limitations

The current GovernedSymbol stores singular text fields for category and discipline. The catalogue taxonomy then maps raw strings and context into hard-coded ordered categories/disciplines, sometimes producing more than one result. This is effective as a browse taxonomy but is not a governed semantic identity model.

| Observed issue | Why it matters at scale |
| --- | --- |
| Single category / single discipline on the durable symbol record | Authoritative engineering symbols can legitimately span multiple disciplines and facets. |
| Hard-coded taxonomy vocabulary in application code | Classification changes become code releases rather than data governance changes. |
| Name/category/discipline participate in duplicate signals | Different standards can validly depict the same concept; similar names can describe different concepts. |
| Catalogue search uses text/JSON matches over existing fields | External identifiers and semantic equivalence cannot become first-class search signals. |
| Richer intake fields are not first-class in the final governed symbol | Useful classification/provenance evidence is lost or flattened during governance. |

## 4.3 Code-review basis

| Repository path | Relevant current behaviour |
| --- | --- |
| backend/symgov_backend/models/schema.py | GovernedSymbol; SymbolRevision; CatalogSymbolIdentifier; SourcePackage; Standard/StandardVersion; SymbolStandardLink; publication/review models. |
| backend/symgov_backend/catalog_taxonomy.py | Hard-coded catalogue discipline/category ordering, normalisation and text inference. |
| backend/symgov_backend/catalog_search.py | Search/filter/ranking over names, category, discipline and revision payload JSON. |
| backend/symgov_backend/organization_symbol_drafts.py | Draft persistence currently normalises creation to name/category/discipline/summary/description/aliases/keywords. |
| backend/symgov_backend/schemas.py | Workspace review exposes engineeringDiscipline, industry, symbolFamily, processCategory, parentEquipmentClass, standardsSource, provenance class, source refs and classification confidence. |
| frontend/src/OrganizationSymbolDraftsPanel.js | Current draft UI directly asks for singular Category and Discipline fields. |

# 5. Target design principles

| Principle | Rule |
| --- | --- |
| P-01 Stable identity | A concept identity persists even when preferred names, definitions or mappings change. |
| P-02 Meaning separate from representation | A graphical symbol is not itself the engineering concept. |
| P-03 Revision-bound assertions | Semantic meaning, classification and source assertions attach to the reviewed symbol revision where appropriate. |
| P-04 External-scheme independence | SymGov uses its own concept IDs and maps to DEXPI/ISO 15926/CFIHOS rather than adopting any one scheme as its database primary key. |
| P-05 Multiple mappings | One concept may have several external mappings and a mapping may be exact, close, broader, narrower or related. |
| P-06 Structured provenance first | Frequently queried provenance is relational/structured; JSON remains for source-specific extensions. |
| P-07 Human governance of machine proposals | Agents may propose mappings/classifications with confidence and evidence, but public semantic assertions require review. |
| P-08 Backward compatibility | Existing category/discipline consumers continue to operate during migration. |
| P-09 Version external dependencies | External RDL releases/standard editions are explicit and auditable. |
| P-10 Relational first | Use PostgreSQL for the core model; create RDF/JSON-LD projections later if valuable. |

# 6. Target conceptual model

Identity rule SGC-* identifies engineering meaning. The existing catalogue/symbol identifier identifies a governed graphical representation. These identifier namespaces must remain distinct.

SemanticConcept (SGC-00001284: Gate valve) ¦ 1..N revisions +-- ConceptExternalReference --> DEXPI / ISO 15926 / CFIHOS / other RDL +-- ConceptClassificationAssignment --> equipment/function taxonomy +-- SemanticConceptRelationship --> broader/narrower/related/component concepts ^ ¦ SymbolSemanticAssignment (primary / qualifier / component) ¦ SymbolRevision +-- SymbolRevisionClassificationAssignment --> browse facets / disciplines / use contexts +-- SymbolStandardLink --> StandardVersion + exact source locator +-- SourcePackageEntry --> SourcePackage + acquisition/provenance +-- assets / hashes / transformation lineage / rights ¦ GovernedSymbol --> existing catalogue ID, organisation/project/public governance

## 6.1 Example

Three standards may depict a gate valve differently. SymGov should store three governed graphical representations if their source conventions differ, but all can share the primary Semantic Concept SGC-00001284. Their standard references, graphical source identifiers, rights and files remain distinct.

| Record | Concept | Graphical authority | Result |
| --- | --- | --- | --- |
| Symbol A | SGC-00001284 Gate valve | International standard A | Distinct governed representation |
| Symbol B | SGC-00001284 Gate valve | Industry standard B | Distinct governed representation |
| Symbol C | SGC-00001284 Gate valve | Asset owner convention C | Distinct governed representation |

# 7. Detailed data-model specification

Names below are recommended logical names. Final migration naming should follow the existing repository conventions and Alembic migration style.

## 7.1 SemanticConcept

Stable identity row for an engineering meaning. It should contain little mutable descriptive content; descriptive content belongs in SemanticConceptRevision.

| Field | Type / constraint | Required | Purpose |
| --- | --- | --- | --- |
| id | UUID PK | Yes | Internal relational identity. |
| concept_code | TEXT unique; grammar e.g. ^SGC-[0-9]{8}$ | Yes | Stable public/internal SymGov concept ID. |
| concept_kind | Controlled TEXT | Yes | physical_equipment, function, property, state, action, annotation, connection, safety_function, other. |
| status | draft ¦ active ¦ deprecated ¦ withdrawn | Yes | Identity lifecycle. |
| current_revision_id | FK SemanticConceptRevision, nullable during creation | No | Current approved/published concept revision. |
| created_by_user_id | FK users | Yes | Governance trace. |
| created_at / updated_at | timestamptz | Yes | Audit timestamps. |

## 7.2 SemanticConceptRevision

| Field | Type / constraint | Required | Purpose |
| --- | --- | --- | --- |
| id | UUID PK | Yes | Revision identity. |
| concept_id | FK SemanticConcept | Yes | Stable concept parent. |
| revision_label | TEXT; unique per concept | Yes | Human-readable revision label. |
| lifecycle_state | draft ¦ review ¦ approved ¦ published ¦ deprecated ¦ withdrawn | Yes | Governed concept lifecycle. |
| preferred_name | TEXT <= 256 | Yes | Controlled preferred label. |
| definition | TEXT <= 8000 | Yes | Engineering definition; meaning, not drawing instructions. |
| aliases_json | JSONB array or later normalized term table | No | Synonyms/legacy names. |
| notes | TEXT | No | Editorial/context notes. |
| rationale | TEXT | No | Reason for semantic revision. |
| author_id / created_at | FK + timestamptz | Yes | Governance trace. |

Recommendation: in P0, aliases may remain JSONB to keep scope controlled. If multilingual terminology becomes a near-term requirement, replace aliases_json with a ConceptTerm table carrying language, term type and status.

## 7.3 SemanticConceptRelationship

| Field | Type / constraint | Purpose |
| --- | --- | --- |
| source_concept_id | FK SemanticConcept | Relationship subject. |
| target_concept_id | FK SemanticConcept | Relationship object. |
| relationship_type | broader ¦ narrower ¦ related ¦ component_of ¦ has_component ¦ function_of ¦ has_function ¦ equivalent_internal | Controlled semantic relationship. |
| status | proposed ¦ verified ¦ rejected ¦ retired | Governance state. |
| evidence_json | JSONB | Source/evidence for the assertion. |
| review metadata | reviewed_by, reviewed_at | Human verification. |

Do not attempt to model every ISO 15926 relationship in P0. Start with the small vocabulary needed for SymGov navigation and composite-symbol semantics, and extend deliberately.

## 7.4 ExternalSemanticScheme and ExternalSemanticSchemeVersion

Treat external RDLs/reference-data schemes as versioned dependencies, separate from graphical standards.

| Entity | Key fields | Examples |
| --- | --- | --- |
| ExternalSemanticScheme | scheme_code, title, issuing_body, base_uri, status | DEXPI-RDL; ISO15926-RDL/PCA; CFIHOS-RDL |
| ExternalSemanticSchemeVersion | scheme_id, version_label, release_date, source_uri, checksum/etag if available, status | DEXPI release/profile version; CFIHOS 2.0 Core/Extended; ISO/TS 15926-4:2024 |

## 7.5 ConceptExternalReference

| Field | Type / values | Purpose |
| --- | --- | --- |
| semantic_concept_id | FK SemanticConcept | SymGov concept being mapped. |
| scheme_version_id | FK ExternalSemanticSchemeVersion | Exact external release context. |
| external_identifier | TEXT | External code or URI. |
| external_label | TEXT nullable | Label as observed in that release. |
| mapping_type | exact ¦ close ¦ broader ¦ narrower ¦ related | Avoids false equivalence. |
| mapping_status | proposed ¦ verified ¦ rejected ¦ retired | Governance state. |
| mapping_method | manual ¦ imported ¦ rule ¦ ai_assisted | Traceability. |
| confidence | 0..1 nullable | Machine/proposal confidence; not a substitute for status. |
| evidence_json | JSONB | Source URL, excerpt metadata, retrieval details. |
| reviewed_by / reviewed_at | FK + timestamptz | Verification. |

Important A DEXPI/CFIHOS/PCA identifier is an external mapping, not the primary key of the SymGov concept. SymGov remains stable if external schemes split, merge, rename or deprecate classes.

## 7.6 ClassificationScheme and ClassificationNode

Move catalogue facets from code-defined lists toward governed data. A classification scheme is a browse/reporting system; it is not necessarily an ontology.

| Entity | Key fields |
| --- | --- |
| ClassificationScheme | scheme_code, name, scope, version_label, status, description |
| ClassificationNode | scheme_id, node_code, parent_node_id, preferred_label, description, sort_order, status |

Initial SymGov-managed schemes should include: Engineering Discipline, Symbol Category/Family, Industry/Application, Use Case and potentially Drawing Type. The existing hard-coded orders can be seeded as version 1 of those schemes.

## 7.7 ConceptClassificationAssignment

Use for meaning-oriented classifications such as equipment/function family. Assignments are many-to-many and governed.

| Field | Purpose |
| --- | --- |
| semantic_concept_id | Concept target. |
| classification_node_id | Assigned node. |
| assignment_role | primary ¦ secondary ¦ inherited ¦ proposed. |
| status / method / confidence | Governance and machine-proposal trace. |
| evidence_json | Why the assignment exists. |

## 7.8 SymbolRevisionClassificationAssignment

Use for representation/use-context classifications such as engineering discipline, drawing application, symbol family or special graphical context when those are not inherent to the underlying concept.

| Field | Purpose |
| --- | --- |
| symbol_revision_id | Exact graphical revision being classified. |
| classification_node_id | Assigned browse/reporting node. |
| assignment_role | primary ¦ secondary ¦ proposed. |
| status / method / confidence | Governance and inference trace. |
| evidence_json | Source/inference evidence. |

## 7.9 SymbolSemanticAssignment

This is the central bridge between graphical representation and engineering meaning.

| Field | Type / values | Required | Purpose |
| --- | --- | --- | --- |
| symbol_revision_id | FK SymbolRevision | Yes | Exact graphical revision assessed. |
| semantic_concept_id | FK SemanticConcept | Yes | Meaning assigned. |
| assignment_role | primary ¦ qualifier ¦ component | Yes | Distinguishes core identity from modifiers/components. |
| status | proposed ¦ verified ¦ rejected ¦ retired | Yes | Governance state. |
| method | manual ¦ source_mapping ¦ rule ¦ ai_assisted | Yes | How mapping was created. |
| confidence | 0..1 nullable | No | Proposal confidence. |
| evidence_json | JSONB | No | Classification/source evidence. |
| reviewed_by / reviewed_at | FK + timestamptz | No | Verification. |

Constraint recommendation: at most one active/verified primary semantic assignment per symbol revision. Qualifier and component assignments may be multiple.

## 7.10 Extend Standard / StandardVersion / SymbolStandardLink

Preserve the existing three entities. Extend SymbolStandardLink so it can distinguish a precise normative graphical source from a looser reference.

| Recommended field | Purpose |
| --- | --- |
| source_symbol_identifier | Authoritative symbol number/code within the standard/database. |
| figure_reference | Exact figure/graphic reference when applicable. |
| table_reference | Exact table reference when applicable. |
| source_uri | Authoritative lookup or licensed-source locator. |
| relationship_type | Controlled: normative_definition, normative_equivalent, informative_example, vendor_implementation, owner_variant, project_deviation, derived_from, comparison_only. |
| assertion_status | proposed ¦ verified ¦ rejected ¦ retired. |
| verification_method | manual ¦ import_manifest ¦ source_api ¦ ai_assisted. |
| source_asset_sha256 | Hash of the acquired source artifact where legally/technically available. |
| verified_by / verified_at | Human or controlled-system verification. |
| evidence_json | Source-specific details without expanding columns for every provider. |

## 7.11 SourcePackage enhancements

SourcePackage should become the durable acquisition/package envelope for an ingestion batch or authoritative library release.

| Recommended field | Purpose |
| --- | --- |
| provider | Already present; retain and govern where possible. |
| provider_package_identifier | Provider's release/package identifier. |
| source_uri | Acquisition/landing location. |
| release_version / release_date | Exact source release context. |
| acquired_at | When SymGov obtained it. |
| acquisition_method | manual_upload ¦ public_download ¦ licensed_download ¦ api ¦ contributed ¦ generated. |
| licence_reference | Reference to terms/contract/rights record; not the licence text itself. |
| package_sha256 | Integrity hash when a discrete package exists. |
| ingestion_profile | Importer/parser name + version. |
| metadata_json | Keep for provider-specific extensions. |

SourcePackageEntry should retain source_label and add optional provider_entry_identifier, source_path/source_locator and original_asset_sha256 so individual symbols can be traced within a package.

## 7.12 Rights and transformation provenance

The current review schema already exposes rights status/disposition, but authoritative ingestion needs durable records that remain queryable after review. If an equivalent durable rights entity already exists elsewhere in the codebase, extend/reuse it rather than duplicate it.

| Data element | Minimum requirement |
| --- | --- |
| Rights status | unknown ¦ open ¦ licensed ¦ restricted ¦ prohibited ¦ expired. |
| Disposition | display ¦ distribute ¦ transform ¦ compare_only ¦ metadata_only ¦ reject. |
| Licence/contract reference | Structured reference to evidence, not copied copyrighted terms. |
| Transformation lineage | source asset -> transformation tool/version -> derived asset. |
| Integrity | SHA-256 for source and derived assets where available. |
| Decision | who/when/why the rights disposition was approved. |

## 7.13 Optional P1: TraceabilitySnapshot

Traceability should primarily be calculated from source data. A persisted snapshot is optional if dashboards need stable historical reporting. If implemented, it should store the dimensions and policy version used, not become an independent source of truth.

# 8. Controlled vocabularies and mapping rules

## 8.1 Mapping types

| Mapping type | Meaning | Use |
| --- | --- | --- |
| exact | Same intended engineering concept within the asserted scope. | Only after verification; strongest interoperability signal. |
| close | Substantially similar, but boundaries/definition differ. | Prefer over forcing an exact match. |
| broader | External concept is broader than the SymGov concept. | Hierarchy/reconciliation. |
| narrower | External concept is narrower than the SymGov concept. | Hierarchy/reconciliation. |
| related | Relevant association but not hierarchical/equivalent. | Discovery/context only. |

## 8.2 Semantic assignment roles

| Role | Definition | Example |
| --- | --- | --- |
| primary | Core concept represented by the graphic. | Gate valve |
| qualifier | Modifier/state/actuation/function that changes interpretation without replacing the primary concept. | Pneumatic actuation; normally closed |
| component | A separately meaningful component depicted as part of a composite symbol. | Positioner shown with a control valve |

## 8.3 Source relationship types

| Type | Interpretation |
| --- | --- |
| normative_definition | The cited source formally defines this graphical representation. |
| normative_equivalent | The source formally identifies an equivalent graphical form. |
| informative_example | Shown illustratively but not a formal definition. |
| vendor_implementation | Vendor/system-specific graphical implementation. |
| owner_variant | Asset-owner/company standard variation. |
| project_deviation | Project-specific exception/variant. |
| derived_from | SymGov asset transformed/redrawn from a source representation. |
| comparison_only | Linked for reference; not asserted as equivalent/authoritative. |

## 8.4 AI policy

AI/agent classifications must be stored as proposed assertions with method, confidence, model/prompt trace where available, and evidence.

Confidence is not a governance state. A 0.99 AI confidence remains proposed until policy allows otherwise.

External exact mappings and normative graphical-source assertions should require human or deterministic authoritative-source verification for public publication.

Human corrections should feed existing agent-feedback mechanisms where appropriate.

# 9. Ingestion and review workflow

## 9.1 Target pipeline

Acquire a source package and record release, acquisition, licence/right context and package hash.

Split/extract individual candidate symbols while preserving provider entry IDs, source locators and original hashes.

Classify representation metadata (discipline, category/family, industry/application, source class) as proposed assignments.

Identify or propose a Semantic Concept. Reuse an existing concept where the meaning is genuinely the same; create a draft concept only when necessary.

Propose external RDL mappings from source metadata / DEXPI / ISO 15926 / CFIHOS where applicable.

Record exact standard/source assertions independently from semantic mappings.

Run duplicate checks at both concept and representation levels.

Human review resolves rights, semantic identity, source authority and graphical correctness.

Publish only when minimum publication gates are satisfied; preserve all proposal/review evidence.

## 9.2 Minimum P0 publication gate for newly ingested authoritative sources

| Dimension | Minimum for public publication |
| --- | --- |
| Semantic identity | One verified primary Semantic Concept assignment, or an explicit approved “semantic identity pending” exception for non-engineering/annotation symbols. |
| Source | SourcePackage recorded; exact source locator where available. |
| Graphical authority | Standard/source relationship type explicitly asserted; no ambiguous “standard-associated” label. |
| Rights | Rights disposition explicitly permits the intended SymGov use. |
| Integrity | At least the final stored asset hash; source hash where available. |
| Classification | At least one governed catalogue classification assignment for discoverability. |

## 9.3 Preserve current workspace fields

| Current review field | Target persistence |
| --- | --- |
| engineeringDiscipline | SymbolRevisionClassificationAssignment -> Engineering Discipline scheme |
| industry | SymbolRevisionClassificationAssignment -> Industry/Application scheme |
| symbolFamily | Concept or representation classification depending on meaning |
| processCategory | Concept classification or qualifier concept; mapping rule to be defined |
| parentEquipmentClass | Broader SemanticConcept relationship / concept classification |
| standardsSource | StandardVersion + SymbolStandardLink proposal |
| libraryProvenanceClass | SourcePackage / provenance classification |
| sourceClassification | Raw/source taxonomy preserved in evidence + mapped assignment |
| aliases / keywords | Concept terms where semantic; symbol revision search terms where graphical/source-specific |
| sourceRefs | Structured source locator / external reference evidence |
| classificationConfidence | Per assertion rather than one global confidence value |

# 10. Catalogue, search and duplicate detection

## 10.1 Search behaviour

P1 catalogue search should join semantic labels/aliases and external identifiers into the search document/ranking model. The current text/JSON search can remain as a fallback and compatibility path.

| Search input | Expected result |
| --- | --- |
| gate valve | Representations whose primary concept is Gate valve, plus close/related results subject to ranking. |
| SGC-00001284 | All visible graphical representations assigned to that SymGov concept. |
| CFIHOS-… | Resolve external mapping to concept, then show representations. |
| DEXPI/PCA URI or identifier | Resolve external mapping to concept. |
| standard symbol number | Resolve SymbolStandardLink source_symbol_identifier. |
| discipline/category | Filter governed classification assignments, not only text fields. |

## 10.2 Duplicate detection

| Case | Expected duplicate behaviour |
| --- | --- |
| Same concept + different standard/convention | Not a duplicate by default; legitimate alternate representation. |
| Same concept + same standard version + same source symbol ID | Very strong duplicate signal. |
| Same concept + same graphical authority + high visual similarity | Strong duplicate signal; human review. |
| Similar canonical name + different verified concept | Do not flag solely on name. |
| Same artwork hash but different asserted meaning | Conflict/escalation; likely source or classification error. |

The existing name/category/discipline duplicate hint should remain during migration but be downgraded once concept-aware signals are available.

# 11. API and UI changes

## 11.1 API compatibility strategy

Do not break current catalogue clients. Add semantic fields first; later announce deprecation of legacy single-value fields only after all first-party UI and integrations use the new assignments.

| API surface | P0/P1 change |
| --- | --- |
| Symbol detail | Add semantic.primaryConcept, semantic.qualifiers, semantic.components, externalMappings, classifications, standards, traceability summary. |
| Catalogue list/search | Add conceptCode / externalIdentifier filters and multi-valued facet filters. |
| Draft/create/revision endpoints | Accept semantic/classification proposals; retain category/discipline inputs for compatibility. |
| Review endpoints | Expose each proposed assertion with confidence/evidence/status and reviewer actions. |
| Developer API | Publish stable concept code and mapping metadata without exposing restricted source assets. |
| Export | P2: JSON-LD/RDF projection; not required for core API. |

## 11.2 Example additive symbol response

{ "catalogSymbolId": "SG-012834", "name": "Gate valve - ISO representation", "category": "Valves", // legacy compatibility "discipline": "Piping / P&ID", // legacy compatibility "semantic": { "primaryConcept": {"conceptCode": "SGC-00001284", "preferredName": "Gate valve"}, "qualifiers": [], "externalMappings": [ {"scheme": "DEXPI-RDL", "version": "...", "externalId": "...", "mappingType": "exact", "status": "verified"} ] }, "classifications": { "engineeringDiscipline": ["Piping / P&ID", "Process"], "symbolCategory": ["Valves"] }, "standards": [{"standardCode": "...", "version": "...", "sourceSymbolIdentifier": "...", "relationshipType": "normative_definition"}], "traceability": {"level": "T4", "semanticVerified": true, "sourceVerified": true, "rightsResolved": true} }

## 11.3 UI changes

| Screen | Recommended change |
| --- | --- |
| Organization Symbol Drafts | Replace free-text-only category/discipline with governed multi-select facets; add “Engineering meaning” concept lookup/proposal. |
| Workspace Review | Add Semantic tab: primary concept, qualifiers/components, external mappings, source assertions, confidence/evidence and approve/change/reject actions. |
| Symbol Detail | Add Engineering Meaning and Traceability panels; distinguish “represents” from “source/standard”. |
| Catalogue Filters | Multi-select disciplines/categories; optional external scheme/standard filters. |
| Compare | P1: show alternate representations of the same concept side-by-side. |
| Admin | Manage classification schemes/nodes and external scheme versions; concept governance can initially be platform-admin only. |

# 12. Migration and backward compatibility

## 12.1 Migration strategy

Use an additive, reversible sequence. Do not rewrite existing symbol identities or catalogue IDs.

| Phase | Action | Risk control |
| --- | --- | --- |
| M0 | Add new tables and indexes; no behaviour change. | Pure additive migration. |
| M1 | Seed ClassificationScheme/Node from current hard-coded catalogue vocabulary. | Current taxonomy remains authoritative during comparison. |
| M2 | Backfill proposed SymbolRevisionClassificationAssignment rows from current category/discipline and taxonomy normalisation. | Mark method=legacy_backfill; do not call them verified automatically. |
| M3 | Create provisional SemanticConcept candidates for existing symbols using deterministic grouping + human review queue. | Avoid one-concept-per-symbol where obvious equivalence exists; avoid automated exact external mappings. |
| M4 | Dual-write new/updated symbols to legacy fields plus structured assignments. | First-party compatibility. |
| M5 | Read new assignments in catalogue/UI with fallback to legacy fields. | Feature flag / staged rollout. |
| M6 | Enable P0 publication gates for new authoritative ingestion. | Existing published symbols grandfathered with traceability gaps reported. |
| M7 | P1 concept-aware search and duplicate detection. | Retain old signal as secondary during validation. |

## 12.2 Legacy field policy

| Field | P0 policy | Long-term |
| --- | --- | --- |
| GovernedSymbol.category | Continue writing a primary/display value derived from governed classification. | Deprecate only after API/UI clients migrate. |
| GovernedSymbol.discipline | Continue writing a primary/display value derived from multi-valued discipline assignment. | Deprecate only after clients migrate. |
| SymbolRevision.payload_json aliases/keywords | Keep; distinguish concept-level terminology from representation/source-specific search terms as functionality matures. | Potential term normalization later. |

## 12.3 Existing published symbols

Existing public symbols should not be silently reclassified as “verified”. Backfilled semantic/classification data should carry legacy_backfill/proposed status until reviewed. Traceability reporting should make legacy gaps visible without blocking existing catalogue use.

# 13. Traceability and quality reporting

## 13.1 Independent dimensions

| Dimension | Suggested states |
| --- | --- |
| Semantic identity | none ¦ proposed ¦ SymGov verified ¦ external mapping verified |
| Graphical authority | unknown ¦ community ¦ vendor ¦ organisation ¦ project ¦ industry ¦ national ¦ international |
| Source precision | source known ¦ version known ¦ exact entry/symbol known ¦ exact asset hash known |
| Rights | unknown ¦ open ¦ licensed ¦ restricted ¦ prohibited ¦ expired |
| Representation lineage | unknown ¦ imported ¦ transformed ¦ full source-to-derived lineage |
| Governance | machine inferred ¦ human reviewed ¦ organisation approved ¦ public approved |
| External interoperability | none ¦ mapped DEXPI ¦ mapped ISO15926/PCA ¦ mapped CFIHOS ¦ other |

## 13.2 Derived traceability level

| Level | Definition |
| --- | --- |
| T0 | Origin/meaning insufficiently established. |
| T1 | Source identified. |
| T2 | Source package/version identified. |
| T3 | Exact source entry/symbol and rights disposition established. |
| T4 | Verified SymGov semantic concept plus verified external semantic mapping where applicable. |
| T5 | End-to-end source, transformation, semantic, rights and governance provenance complete under the current policy version. |

Traceability level should be a convenience indicator. The UI/API must retain the underlying dimensions so users can see why a symbol received a level. “Where applicable” matters: an architectural or safety symbol may be fully traceable without a DEXPI mapping.

## 13.3 Reporting examples

Percentage of public symbols with a verified primary concept.

Percentage with exact source symbol identifiers.

Percentage with resolved rights.

Percentage of P&ID concepts mapped to DEXPI RDL / ISO 15926 reference data.

Percentage of relevant equipment/tag concepts mapped to CFIHOS.

Number of external mappings awaiting review, rejected, or made stale by scheme version change.

Number of alternate graphical representations per concept and per standard.

# 14. Security, governance and performance

## 14.1 Authorization

| Action | Recommended authority |
| --- | --- |
| Propose concept/classification/mapping | Contributor or authorised ingestion agent. |
| Verify organisation-private semantic assignment | Organisation reviewer/admin under existing organisation governance. |
| Create/approve public Semantic Concept | Platform semantic reviewer / platform admin initially. |
| Verify public external exact mapping | Platform semantic reviewer; deterministic import may be auto-verified only by explicit policy. |
| Manage classification schemes | Platform admin; organization-specific schemes can be future extension. |
| Manage external scheme versions | Platform admin / controlled ingestion service. |

## 14.2 Private/public boundary

External mappings and classification assertions attached to organisation-private symbols must not leak private symbol existence. Public Semantic Concepts can be shared, but the assignment from a private symbol revision to a concept remains tenant-scoped information unless explicitly promoted.

## 14.3 Indexing

Unique index on SemanticConcept.concept_code.

Unique revision label per concept.

Unique active primary SymbolSemanticAssignment per symbol_revision_id (partial index).

Index ConceptExternalReference on (scheme_version_id, external_identifier) and semantic_concept_id.

Index classification assignments by target and classification_node_id.

Index extended SymbolStandardLink by standard_version_id + source_symbol_identifier.

Consider a materialized/search document in P1 if joins become expensive; do not prematurely denormalize P0.

## 14.4 Audit and retention

Semantic verification decisions should be auditable independently of short-lived operational/usage telemetry. Do not rely on 90-day usage or contribution ledgers as the permanent record of why a concept/mapping was approved. The semantic/source tables and governance decision history should be retained with the governed data.

# 15. Delivery plan and prioritisation

## 15.1 P0 - complete before bulk authoritative ingestion

| ID | Work package | Scope | Effort |
| --- | --- | --- | --- |
| SM-P0-01 | Semantic concept core | Add SemanticConcept and SemanticConceptRevision; concept-code allocator; basic admin read/create/review services. | M |
| SM-P0-02 | Semantic assignments | Add SymbolSemanticAssignment with primary/qualifier/component roles and review state. | M |
| SM-P0-03 | External semantic schemes | Add scheme/version/reference tables and mapping governance. Seed DEXPI/ISO15926/CFIHOS scheme definitions only; do not bulk import yet. | M |
| SM-P0-04 | Classification data model | Add schemes/nodes + concept/symbol-revision assignments. Seed current categories/disciplines. | M |
| SM-P0-05 | Standard/source precision | Extend SymbolStandardLink and SourcePackage/Entry metadata; structured source locators and hashes. | M |
| SM-P0-06 | Rights/provenance persistence | Persist durable rights disposition and transformation lineage or extend existing durable rights model. | M |
| SM-P0-07 | Ingestion mapping | Map existing workspace classification fields into structured proposals and stop flattening/loss. | L |
| SM-P0-08 | Publication gate | Add semantic/source/rights minimum checks for newly ingested authoritative source profiles. | S-M |
| SM-P0-09 | Backward-compatible dual write/read | Keep legacy category/discipline in sync with structured primary assignments. | M |
| SM-P0-10 | Migration/backfill utilities | Seed classification assignments and create reviewable legacy semantic candidates without auto-verifying. | M |

## 15.2 P1 - exploit the semantic model

| ID | Work package | Scope | Effort |
| --- | --- | --- | --- |
| SM-P1-01 | Semantic review UI | Review concept assignment, qualifiers, external mappings and evidence in Workspace/organisation review. | M |
| SM-P1-02 | Symbol traceability UI | Engineering Meaning + Traceability panels on detail pages. | M |
| SM-P1-03 | Concept-aware search | Index concept labels/aliases/external IDs and classification nodes. | M |
| SM-P1-04 | Representation comparison | “Other approved representations of this concept” and standard comparison. | M |
| SM-P1-05 | Concept-aware duplicate detection | Use concept + source authority + identifier + visual/hash signals. | M |
| SM-P1-06 | Traceability dashboard | Coverage/gap metrics by source, standard, discipline, concept and organisation. | M |
| SM-P1-07 | External mapping stale-state handling | Flag mappings when a new scheme version supersedes the mapped release. | S-M |

## 15.3 P2 - interoperability and automation

| ID | Work package | Scope | Effort |
| --- | --- | --- | --- |
| SM-P2-01 | DEXPI RDL connector | Controlled query/synchronisation/import from DEXPI RDL/SPARQL with version snapshots. | L |
| SM-P2-02 | CFIHOS RDL connector | Import Core/Extended CSV/Excel release metadata and mapping candidates. | M-L |
| SM-P2-03 | RDF/JSON-LD export | Project relational semantic model into an interoperable graph representation. | M |
| SM-P2-04 | Advanced concept composition | Richer property/function/state expressions if real symbol domains require them. | L |
| SM-P2-05 | AI mapping reconciliation | Agent proposes cross-RDL mappings, detects conflicts and prioritises human review. | M-L |

## 15.4 Recommended delivery gate

Go / no-go recommendation Continue limited/manual ingestion for testing, but defer broad ingestion of the newly identified authoritative symbol libraries until SM-P0-01 through SM-P0-07 are available and the migration/backfill approach has been tested. This avoids creating a large reclassification debt while still allowing the app and ingestion agents to keep progressing.

# 16. Acceptance criteria

## 16.1 P0 functional acceptance

A public or private symbol revision can be assigned one verified primary SymGov concept and multiple qualifier/component concepts.

A concept has a stable SGC-* identifier independent of preferred name and revision changes.

A concept can carry multiple version-specific external mappings with non-binary mapping types.

Current category/discipline catalogue behaviour remains available while structured multi-valued classifications are stored.

An ingested authoritative symbol can be traced to source package, release/version, exact provider entry/symbol ID where available, rights disposition and hashes.

The review workflow can see proposed semantic/classification/source assertions with evidence and status.

Legacy symbols can be backfilled without being incorrectly labelled as verified.

No organisation-private symbol existence is revealed by public semantic endpoints.

Existing symbol catalogue IDs and published URLs remain stable.

Automated tests cover constraints, authorization, dual-write compatibility, migration and search fallbacks.

## 16.2 Data-quality acceptance

No external mapping is stored without an external scheme version.

No verified “exact” mapping is created solely from string similarity.

No public authoritative-source symbol is newly published with unresolved rights under the P0 ingestion profiles.

Duplicate detection distinguishes alternate standard representations from same-source duplicates.

Changing a concept preferred name does not change its concept code or break symbol assignments.

# 17. Decision register and review questions

The following decisions are the main items to confirm before implementation. The specification contains a recommended answer so development can proceed quickly once reviewed.

| Decision | Recommended position | Review status |
| --- | --- | --- |
| Concept ID format | SGC-########, independent of catalogue symbol IDs. | Recommend approve |
| Concept revisions | Yes: stable concept identity + governed revisions. | Recommend approve |
| Primary concept cardinality | Maximum one active verified primary per symbol revision. | Recommend approve |
| Qualifier/component support | Include in P0 to avoid concept explosion. | Recommend approve |
| External mapping semantics | exact/close/broader/narrower/related. | Recommend approve |
| Classification storage | Governed schemes/nodes + many-to-many assignments. | Recommend approve |
| Legacy category/discipline | Retain and dual-write during migration. | Recommend approve |
| Graph database | Do not introduce for P0/P1. | Recommend approve |
| Publication gate | Apply to new authoritative ingestion profiles; grandfather current public data. | Recommend approve |
| Concept governance authority | Platform-level initially; organisation concepts can be considered later if needed. | Needs product review |
| Rights persistence | Reuse existing durable model if one exists; otherwise create a dedicated structured record. | Needs code-level confirmation |
| Multilingual concept terms | Defer normalized ConceptTerm table unless multilingual search is needed immediately. | Recommend defer |

# Appendix A. Current-to-target mapping

| Current element | Target treatment | Compatibility |
| --- | --- | --- |
| GovernedSymbol.canonical_name | Representation display/name remains; engineering meaning moves to SemanticConcept. | No breaking change. |
| GovernedSymbol.category | Derived/primary compatibility facet from structured classification. | Dual-write. |
| GovernedSymbol.discipline | Derived/primary compatibility facet from structured multi-valued discipline classification. | Dual-write. |
| SymbolRevision.payload_json | Continue for representation metadata/assets; semantic assertions become relational. | Additive. |
| CatalogSymbolIdentifier | Representation identity only. | Preserve. |
| Standard/StandardVersion | Retain. | Extend use. |
| SymbolStandardLink | Retain relationship; add exact source locator/identifier, verification and evidence. | Add columns. |
| SourcePackage/SourcePackageEntry | Retain; add acquisition/release/licence/hash/entry locator metadata. | Add columns. |
| catalog_taxonomy.py hard-coded vocab | Seed into ClassificationScheme/Node; keep compatibility mapping temporarily. | Gradual migration. |
| workspace rich classification fields | Persist as structured proposed assignments/evidence. | Behaviour enhancement. |
| duplicate hint name+category+discipline | Keep as weak legacy signal; add concept/source-aware signals. | P1. |

# Appendix B. Gate valve worked example

## B.1 Concept

| Field | Example |
| --- | --- |
| concept_code | SGC-00001284 |
| concept_kind | physical_equipment |
| preferred_name | Gate valve |
| definition | A valve whose closure member moves substantially perpendicular to the flow path to open or close the passage. |
| classification | Equipment > Valve > Isolation valve (illustrative SymGov classification) |
| external mappings | DEXPI/ISO15926/CFIHOS identifiers only where verified and applicable; values intentionally not invented in this specification. |

## B.2 Representation A

| Field | Example |
| --- | --- |
| catalog symbol ID | SG-012834 |
| primary semantic assignment | SGC-00001284 Gate valve - verified |
| discipline assignments | Piping / P&ID; Process |
| source standard | Standard A, exact edition/version |
| source symbol identifier | A-123 (illustrative) |
| relationship | normative_definition |
| source package | Provider A release package |
| rights | licensed/distribution allowed under recorded reference |
| asset lineage | source file SHA-256 -> approved transformation -> SVG SHA-256 |

## B.3 Representation B

A second industry-standard drawing convention can be a separate GovernedSymbol with the same primary concept. SymGov can therefore show “Other approved representations of Gate valve” while preserving the fact that the graphics are not interchangeable in every drawing context.

# Appendix C. Implementation touchpoints

| Area | Likely repository touchpoints |
| --- | --- |
| SQLAlchemy model | backend/symgov_backend/models/schema.py plus migration files |
| Pydantic API schema | backend/symgov_backend/schemas.py |
| Taxonomy/compatibility | backend/symgov_backend/catalog_taxonomy.py |
| Catalogue search | backend/symgov_backend/catalog_search.py |
| Organisation drafts | backend/symgov_backend/organization_symbol_drafts.py and associated routes/schemas |
| Workspace review | backend/symgov_backend/workspace.py and review routes/UI |
| Publication/promotion | public eligibility, publication handoff and promotion review services |
| Source ingestion/agents | agent queue worker/runtime and source-specific ingestion services |
| Frontend drafts/review/catalogue | frontend/src/OrganizationSymbolDraftsPanel.js, App.jsx and related review/catalogue components |
| Tests | model/migration, route authorization, catalogue compatibility, workspace mapping and UI tests |

## C.1 Suggested first implementation slice

1. Create new semantic/classification tables and migrations behind no UI change.

2. Seed current category/discipline schemes.

3. Add read-only semantic payload to a symbol-detail endpoint using test fixture data.

4. Wire workspace classification output to proposed structured assignments.

5. Add concept lookup/proposal to one review path.

6. Validate migration and privacy boundaries before enabling any publication gate.

# Appendix D. References

[R1] DEXPI - Tools & Service: DEXPI Sandbox RDL - https://dexpi.org/tools-service/
States that the DEXPI Sandbox RDL is ISO 15926 compliant and provides definitions for classes used by the DEXPI P&ID Specification; includes SPARQL access.

[R2] ISO 15926-2:2003 - Data model - https://www.iso.org/standard/29557.html
Conceptual data model for process-plant technical information; intended for use with reference data.

[R3] ISO/TS 15926-4:2024 - Core reference data - https://www.iso.org/standard/81270.html
Core reference data items for process plants.

[R4] ISO/TS 15926-11:2023 - Simplified industrial usage of reference data - https://www.iso.org/standard/79005.html
RDF/reference-data methodology including configuration-management traceability.

[R5] CFIHOS Standards - Version 2.0 - https://www.jip36-cfihos.org/cfihos-standards/
Version 2.0 Core/Extended RDL releases; Extended RDL includes provenance of items.

[R6] CFIHOS RDL Development Guide - https://www.jip36-cfihos.org/wp-content/uploads/2022/05/CFIHOS-RDL-Development-Guide_final.pdf
Shows CFIHOS unique IDs, ISO 15926 Part 4 IDs and referenced standards as RDL management attributes.

[R7] ISO 15926-100:2026 - Vocabulary - https://www.iso.org/standard/89678.html
Published June 2026; demonstrates continuing evolution of the ISO 15926 series.

[R8] ISO/DTS 15926-4 - Core reference data, Edition 4 - https://www.iso.org/standard/90901.html
New edition under development / publication process in 2026; reinforces version-aware external mappings.

## D.2 SymGov source-code review references

backend/symgov_backend/models/schema.py - GitHub

backend/symgov_backend/catalog_taxonomy.py - GitHub

backend/symgov_backend/catalog_search.py - GitHub

backend/symgov_backend/organization_symbol_drafts.py - GitHub

backend/symgov_backend/schemas.py - GitHub

frontend/src/OrganizationSymbolDraftsPanel.js - GitHub

External-standard statements in this document are intentionally limited to high-level semantic architecture facts needed for design. The implementation should not copy proprietary standard content into SymGov unless rights permit it.